| Title of Project: | A Tool based Technique for enhancing explainability of object detection models |
| --- | --- |
| Student name: | Kane Hill |
| Supervisor name: | Sondess |

| Date | Meeting Notes | Actions |
| --- | --- | --- |
| 17/10/24 | Project direction and Research focus Discussion Highlights: - We reviewed and revised project ideas. - A new project was proposed, focusing on an unexplored research area: explainability frameworks, specifically LIME (Local Interpretable Model-agnostic Explanations). - The alternative was to continue with the previous project idea. - The importance of workflow diagrams was discussed, highlighting their role in understanding how the software should function. | Action Items: - I was given four days to conduct preliminary research on the LIME framework and decide whether to proceed with the new project or continue with the old one. Outcome: - After completing the research within the allocated time, I decided to pursue the LIME-focused project instead of continuing with the previous idea. |
| 11/11/24 | Discussion Highlights: - Conducted research on LIME since undertaking the new project. - To develop a working version LIME by next meeting. - This version should enable the user to select a model and an image, perform LIME analysis, and generate output. | Actions: - Focus on completing the non-GUI version of LIME for the next session. - Ensure the functionality includes model and image selection with proper LIME output generation. Outcomes: - Progress was made in understanding LIME and defining the scope of the first milestone. |
| 21/11/24 | Discussion Highlights: Current Progress: - Presented a working version of LIME, where an image and model could be selected, and LIME generation produced an output. - Discussed a site called Fraunhofer IESE and its relevance to the project. - Completed the draft of the Introduction section for the project documentation. Feature Enhancements: - We discussed creating a GUI and its functionalities: The GUI should allow users to select a class label for single-class or multi-class settings. It should also include a side-by-side display of input images and output labels. | Actions: - Begin designing and implementing the GUI with the discussed features: - User class label selection for single-class or multi-class modes. - Side-by-side input-output display for images and labels. - Explore the potential relevance of Fraunhofer IESE for the project. - Review and refine the Introduction section draft as needed. Outcome: - Completed the LIME implementation for image and model selection with output generation. - Progressing to the GUI design phase with the outlined functionalities. - The draft of the Introduction section is completed and ready for review. |
| 04/12/24 | Discussion Highlights: Current Progress: - Reviewed the current state of the project - Due to upcoming deadlines, no progress has been made since the last meeting. - Revisited and recapped previous discussions to ensure alignment on project goals and next steps | Actions: - Set specific short-term goals to ensure progress before the next meeting. - Allocate time to address high-priority tasks Outcomes: - No new developments or notable updates were made during this session due to other circumstances |
| 18/12/24 | Discussion Highlights: Current Progress: - Reviewed the current state of documentation and implementation. - A basic version of the GUI and LIME functionality was operational. Feature Enhancements: - Identified features to implement based on evidence and feedback. These included: - Adding functionality to swap between LIME and object detection. - Enhancing the visibility and clarity of the LIME-generated boundary. - Improving the interface to indicate better what LIME is predicting. - Extending functionality to include video object detection and LIME analysis for video. Documentation Status: - Discussed the content to include in the documentation, mainly focusing on failures in deep learning and their relevance to the project. | Actions: - Implement functionality to switch between LIME and object detection. - Improve the design to make the LIME-generated boundary more visible and predictions clearer. - Extend the system to support video object detection and LIME analysis for video. - Refine the documentation by adding content on failures in deep learning and their implications for the project. Outcome: - Successfully implemented features, including the ability to switch between LIME and object detection, improved boundary visibility, and clearer predictions. - Will complete the implementation of video object detection and LIME analysis for video. - Updated the documentation to include an in-depth discussion on failures in deep learning, aligning it with the project focus. |

You are free to follow your own way of keeping notes. Ideally you should keep the date of the meetings, what was discussed and the way you addressed, or will address it.